Property Development 

1. Project Delays

Description: Construction timeline extends beyond planned schedule.
Which M: Manpower / Materials / Machinery
Common Causes:

- Slow contractor performance

- Material delivery delays

- Poor project scheduling
Solutions / Actions:

- Rebuild Gantt timeline with micro-milestones

- Enforce contractor weekly progress reporting

- Use material delivery KPI tracking
Prevention Steps:

- Monthly schedule risk analysis

- Penalty clauses for late contractor work

- Maintain backup suppliers

2. Budget Overruns

Description: Actual project cost exceeds approved budget.
Which M: Money
Common Causes:

- Underestimation during planning

- Unexpected variation orders

- Inefficient procurement
Solutions / Actions:

- Conduct cost-reforecasting

- Enforce approval for variations

- Centralize procurement
Prevention Steps:

- Monthly budget variance review

- Benchmark cost with industry data

- Build 10–15% contingency buffer

3. Poor Contractor Performance

Description: Contractors deliver substandard quality or work slowly.
Which M: Manpower
Common Causes:

- Weak contractor selection process

- No performance KPIs

- Miscommunication
Solutions / Actions:

- Evaluate contractor capabilities before award

- Implement contractor KPI dashboard

- Weekly alignment meetings
Prevention Steps:

- Maintain contractor performance history

- Annual vendor evaluation

- Set strict tender qualification criteria

4. Regulatory Approval Delays

Description: Authority approval takes longer than expected.
Which M: Manpower
Common Causes:

- Incomplete documentation

- Inexperienced submission team

- Poor authority follow-up
Solutions / Actions:

- Create regulatory requirement checklist

- Assign senior compliance officer

- Track approval stages
Prevention Steps:

- Pre-submission review sessions

- Maintain relationship with authorities

- Create regulatory timeline templates

5. Low Sales of New Units

Description: Completed projects struggle to sell units.
Which M: Money / Manpower
Common Causes:

- Weak marketing strategy

- Poor project positioning

- Economy slowdown
Solutions / Actions:

- Increase marketing channels & digital ads

- Reposition project (USP, amenities, pricing)

- Offer financing schemes
Prevention Steps:

- Early market study phase

- Pre-launch interest collection

- Monthly sales funnel review

6. Cash Flow Issues

Description: Insufficient liquidity to fund project phases.
Which M: Money
Common Causes:

- Slow buyer loan approvals

- High receivables

- Poor payment scheduling
Solutions / Actions:

- Track loan approval progress weekly

- Speed up invoicing process

- Negotiate phased financing with banks
Prevention Steps:

- Cash flow forecasting

- Set collection KPI

- Enforce strict payment milestones

7. Material Shortages

Description: Construction materials unavailable or insufficient.
Which M: Materials
Common Causes:

- Supply chain disruptions

- Poor inventory planning

- Price fluctuation making suppliers unresponsive
Solutions / Actions:

- Pre-book critical materials

- Add secondary suppliers

- Maintain on-site minimum stock
Prevention Steps:

- Monthly material requirement forecasting

- Supplier contract with volume & delivery commitment

- Track supplier reliability index

8. Poor Quality Workmanship

Description: Finished units have defects, causing complaint and rectification.
Which M: Manpower
Common Causes:

- Unskilled subcontractors

- Lack of supervision

- Weak quality inspection process
Solutions / Actions:

- Assign dedicated QA/QC team

- Conduct daily inspections

- Rectify defects immediately
Prevention Steps:

- Use QA checklists for each component

- Train contractors on quality expectations

- Penalty for poor workmanship

9. High Defects During Handover

Description: Buyers report many defects after VP (vacant possession).
Which M: Manpower / Materials
Common Causes:

- Rushed completion

- Low-quality materials

- No pre-handover QC
Solutions / Actions:

- Conduct thorough pre-VP inspections

- Use snag-list software

- Improve material selection process
Prevention Steps:

- Set minimum quality standards for all materials

- Routine inspection during construction

- Defects KPI target for contractors

10. Environmental / Safety Non-Compliance

Description: Project violates safety or environmental guidelines.
Which M: Manpower / Machinery
Common Causes:

- No site safety officer

- Poor housekeeping

- Lack of safety training
Solutions / Actions:

- Hire or assign EHS officer

- Conduct toolbox meetings daily

- Enforce PPE rules
Prevention Steps:

- Monthly EHS audits

- Pre-qualification of contractors for safety

- Install safety signage & barriers

11. Land Acquisition Delays

Description: Slow progress in acquiring or transferring land titles.
Which M: Money / Manpower
Common Causes:

- Legal complications

- Disputes with landowners

- Slow documentation
Solutions / Actions:

- Assign legal team early

- Conduct land status due diligence

- Negotiate acquisition terms clearly
Prevention Steps:

- Land acquisition planning phase

- Maintain a checklist of legal requirements

- Early stakeholder engagement

12. Poor Communication Between Teams

Description: Information breakdown between construction, sales, finance, etc.
Which M: Manpower
Common Causes:

- No centralized communication platform

- Silo working culture

- Unclear reporting hierarchy
Solutions / Actions:

- Implement project communication SOP

- Weekly cross-department meetings

- Use shared dashboards
Prevention Steps:

- Define roles & RACI

- Monthly alignment workshops

- Use real-time documentation tools

13. Contractor Payment Disputes

Description: Contractors dispute progress claims and billing.
Which M: Money
Common Causes:

- Poorly defined work scope

- Unclear progress measurement

- Missing documentation
Solutions / Actions:

- Clearly define work scope & BOQ

- Use digital progress reporting

- Maintain photo/video proof
Prevention Steps:

- Include clear payment terms in contract

- Monthly progress validation

- Standardize valuation templates

14. Procurement Delays

Description: Slow purchase approvals or long lead times for materials.
Which M: Materials / Money
Common Causes:

- Complex approval process

- Last-minute procurement

- Overdependence on one vendor
Solutions / Actions:

- Simplify procurement workflow

- Plan material requirements quarterly

- Add backup suppliers
Prevention Steps:

- Procurement timeline per project phase

- Weekly procurement monitoring

- Implement approval SLA (service level agreement)

15. Inaccurate Project Reporting

Description: Reports submitted to management are inconsistent or outdated.
Which M: Manpower / Machinery
Common Causes:

- Manual reporting

- No standard template

- Staff untrained in reporting
Solutions / Actions:

- Use real-time reporting dashboard

- Standardize project reporting template

- Train project managers on reporting
Prevention Steps:

- Weekly report accuracy checks

- Quarterly data validation

- Integrate reporting tools with site progress updates